Project Proposal: Early Floorplanning with Global Routing for ICCAD 2026 Problem E

Physical Design Course Final Project Proposal

Project Title

ICCAD 2026 Problem E, Routability-Aware Early Floorplanning with a B*-tree and Multi-Stage Simulated Annealing Framework

Team Members

| Name | Student ID | Web ID |
| --- | --- | --- |
| 楊澤全 | 旁聽 | pd26s092 |

Introduction

This project targets Problem E of the 2026 ICCAD CAD Contest, which asks for early floorplanning with global-routing awareness. Our solution will be built on a B*-tree representation and a multi-stage simulated annealing framework, and may focus on the following three technical innovations:

• A virtual inflation and spacing-adjustment mechanism to relieve bottlenecks and redistribute whitespace around congested regions without physically changing the geometry of hard macros.  (TCAD'07 White-Space Allocation)

• A lightweight routing-area estimation model that evaluates the tradeoff between channel routing and feedthrough usage during floorplanning, enabling routing-aware cost evaluation without invoking a full global router at every perturbation. (RUDY'07)

• A constraints-aware B*-tree simulated annealing flow with legality-fixing and targeted repair moves, so that the search process can handle fixed-outline constraints more robustly than SA baseline.  (B*-Tree DAC'00; PARSAC'24)

In addition to the above techniques, we will continue investigating relevant ideas from paper on floorplanning, routing-aware optimization, feedthrough planning, and constraint-driven physical design. The final implementation may adjust as the project progresses.

Schedule

| Time | Milestone |
| --- | --- |
| May 7 - May 14 | Finalize problem understanding and conduct literature review on floorplanning, and routing-aware optimization techniques. |
| May 15 - May 28 | Extract and analyze applicable techniques from related papers; design preliminary data structures and routing-aware cost models. |
| May 29 - June 8 | Develop the complete framework architecture, including core data structures, B*-tree representation, and done an initial baseline implementation for evaluation. |
| June 9 - Final week | Implement optimization strategies inspired by prior work, refine the framework, and conduct experimental evaluation and tuning. |